# Personal Agent Ecosystem – Repository Architecture & Migration Plan

Architecture proposal and implementation plan

# 1. Objective

Create a clean, modular GitHub architecture for the personal agent ecosystem while preserving the existing functionality of training-coach-agent and the already advanced local personal-agent project.

The key principle is to separate orchestration, domain-specific agents, reusable agent capabilities, and independent domain projects. The migration should be incremental so that working functionality is not disrupted.

# 2. Target Repository Structure

personal-agent — Top-level orchestration layer. Contains the router, general-purpose agent integration, and the bridge used to communicate with the Training Coach Agent.

training-coach-agent — Domain-specific training agent. Contains training conversation logic, injury handling, memory, agent-specific tool adapters, APIs, Telegram/Home Assistant integration, and synchronization logic.

agent-toolkit — Shared, reusable tools that can be consumed by multiple agents. Examples include weather, routes, Intervals-related capabilities, recovery, and other generic capabilities.

plan-generator — Independent training-plan generation and analysis engine. It has its own engine, CLI, database schema, tests, workout library, Intervals integration, and data.

ntc-catalog — Independent Nike Training Club catalog/data project containing extraction logic and the resulting workout catalog.

# 3. Target Architecture

personal-agent
    │
    └── Router
         ├── Training Coach Agent
         └── General OpenAI Agent

training-coach-agent
    │
    ├── agent-toolkit
    ├── plan-generator
    └── ntc-catalog

# 4. Responsibility Boundaries

## personal-agent

Route incoming requests to the appropriate specialized agent.

Call the Training Coach Agent for training-related requests.

Use the general OpenAI agent for general-purpose questions.

Keep the existing router architecture stable during the refactoring.

Avoid embedding domain-specific training logic here.

## training-coach-agent

Training-specific conversational intelligence.

Injury-related agent behavior.

Training-specific memory and context.

Agent-specific tool adapters such as coach_tools.py, plan_tools.py, and ntc_tools.py.

API, Telegram, Home Assistant integration, and synchronization.

Orchestration of training capabilities rather than owning every underlying capability.

## agent-toolkit

Reusable capabilities that can be shared by multiple agents.

Examples: weather, routes, Intervals-related utilities, recovery, calendar, and similar generic tools.

Should remain independent from the Training Coach Agent's internal memory and prompts.

Should expose stable, well-defined interfaces so future agents can reuse the same capabilities.

## plan-generator

Keep this as an independent project rather than moving it into agent-toolkit. It already has the characteristics of a standalone domain engine: its own package, CLI, database schema, tests, workout library, plan engine, validation, analysis, FIT repair, and Intervals integration.

## ntc-catalog

Keep the catalog as an independent data/domain project. It contains extraction logic and the generated workout catalog. The Training Coach Agent can use ntc_tools.py as an adapter over the catalog.

# 5. Important Design Principle: Tools vs. Adapters

Do not automatically move coach_tools.py, plan_tools.py, or ntc_tools.py into agent-toolkit. These files are currently adapters between the Training Coach Agent and external capabilities.

Preferred pattern: keep the agent-specific *_tools.py adapters inside training-coach-agent, while moving the reusable underlying capability into the appropriate independent repository.

| Capability | Agent Adapter | Consumer |
| --- | --- | --- |
| ntc-catalog | ntc_tools.py | training-coach-agent |
| plan-generator | plan_tools.py | training-coach-agent |
| shared weather/routes/etc. | shared tool implementation | agent-toolkit |

# 6. Migration Plan

Step 1 — Create agent-toolkit: Create the new repository without moving existing production code yet.

Step 2 — Inventory existing tools: Review coach_tools.py, plan_tools.py, and ntc_tools.py function by function. Classify each capability as shared, Training Coach-specific, part of plan-generator, or part of ntc-catalog.

Step 3 — Extract the first shared capability: Move one clearly reusable capability into agent-toolkit and give it a clean, independent interface.

Step 4 — Update training-coach-agent: Make Training Coach consume the extracted capability as a dependency. Verify that behavior remains unchanged.

Step 5 — Repeat incrementally: Extract additional shared capabilities one at a time. Avoid a large simultaneous refactor.

Step 6 — Formalize independent projects: Keep plan-generator and ntc-catalog as separate repositories and make their dependencies/interfaces explicit.

Step 7 — Publish personal-agent: Once the repository boundaries are stable, publish the already advanced local personal-agent project to GitHub.

Step 8 — Future agents: New agents can reuse agent-toolkit and, where appropriate, plan-generator or ntc-catalog without duplicating code.

# 7. Current Repository Mapping

| Current Component | Target Repository | Action |
| --- | --- | --- |
| personal-agent/app.py | personal-agent | Keep |
| personal-agent/training-coach-bridge/bridge.py | personal-agent | Keep |
| chat_agent.py | training-coach-agent | Keep |
| injury_agent.py | training-coach-agent | Keep |
| agent_memory.py | training-coach-agent | Keep |
| coach_tools.py | training-coach-agent | Keep initially; review individual capabilities |
| plan_tools.py | training-coach-agent | Keep as adapter; plan engine remains separate |
| ntc_tools.py | training-coach-agent | Keep as adapter; catalog remains separate |
| api.py / telegram_bot.py / sync_pipeline.py | training-coach-agent | Keep |
| custom_components/training_coach | training-coach-agent | Keep |
| plan_generator/ | plan-generator | Separate repository |
| ntc_catalog/ | ntc-catalog | Separate repository |

# 8. Migration Principles

Do not refactor the router and extract shared tools at the same time.

Preserve working behavior after every extraction.

Avoid copying the same implementation into multiple repositories.

Keep shared capabilities independent of a particular agent's prompts, memory, or orchestration.

Use clear interfaces and versioned dependencies between repositories.

Prefer small, reversible migrations over one large rewrite.

Do not move code simply because its filename contains 'tool'; classify it by responsibility first.

# 9. End State

The resulting ecosystem should allow the personal agent to orchestrate multiple specialized agents while sharing common capabilities without duplication:

personal-agent
    │
    └── router
         ├── training-agent ──────┐
         ├── future agents ───────┤
         └── general agent        │
                                  │
                         agent-toolkit
                                  │
                    ┌─────────────┼─────────────┐
                    │             │             │
                 weather        routes       Intervals

Training Agent may additionally consume:
    plan-generator
    ntc-catalog

# 10. Immediate Next Action

Before moving any code, inspect coach_tools.py, plan_tools.py, and ntc_tools.py in detail. Classify their functions and identify the first capability that is clearly reusable outside the Training Coach Agent. That first extraction should establish the conventions for agent-toolkit and become the template for subsequent migrations.